# Process Definition Document (PDD)

| Date | 25th Aug 2025 |
| --- | --- |
| Project | SalesSynapse Pro - AI-Powered Sales Intelligence Platform |
| Prepared By | Harpinder Singh |
| Stakeholders | Harpinder Singh, Ms. Supriya Jain, Ms. Vandana Seth, Sales Team Members |

## 1. Purpose & Outcome

Deliver a modern, AI-enhanced sales visit tracking platform that automates visit reporting, provides strategic insights, and enables data-driven decision making. Target outcome: streamline sales documentation, provide AI-powered actionable insights, reduce administrative overhead by 70%, and improve sales team productivity through intelligent automation and real-time analytics.

## 2. Scope & Assumptions

In Scope

- Sales visit tracking with structured data capture (company details, discussions, outcomes)

- AI-powered insights generation using OpenAI GPT-4o Mini

- Manager dashboard with team performance analytics

- Expense tracking and reporting

- Export functionality to Excel

- Progressive Web App (PWA) installation support

- Role-based access (Salesperson / Manager)

Out of Scope

- Direct CRM integration (Zoho, Salesforce, etc.)

- Real-time chat/messaging between team members

- Mobile app development (available as PWA)

- Advanced reporting beyond current analytics

- Email automation for follow-ups

Assumptions

- Sales team has regular internet access for data synchronization

- Managers require consolidated team performance views

- AI insights add value but require human validation

- Mobile device usage is common among field sales team

## 3. Inputs & Required Format

Data Collection Points:

- Visit Details: Company Name, Visit Date, Lead Name, Meeting Objective, Outcome

- Sales Data: Sales Type (Contec/Non-Contec/Solutions), Sales Stage (0-7)

- Financials: Estimated Budget, Expense Breakdown (Travel, Food, Accommodation, Miscellaneous)

- Contacts: Contact Persons with Designation, Mobile, Email

- Action Items: Task-based follow-ups with priority and timeline

- Discussion Notes: Free-text documentation

## 4. Process Flow

4.1 AS-IS

- Sales team conducts client visits in person

- Manually record notes in notebooks or basic documents

- Create visit reports in Word/Excel format

- Email reports to manager for review

- Manager consolidates data manually in spreadsheets

- Action items tracked informally via email/chat

- Expense claims submitted separately

- Performance analysis done monthly via manual compilation

  - TO-BE (Automated Process)

- Sales team opens app → Logs in with credentials

- Clicks "New Visit" → Fills structured form with guided sections

- App captures all visit details in standardized format

- AI generates immediate insights and action items

- Visit automatically saved to cloud database

- Manager sees real-time dashboard with team activities

- AI provides strategic recommendations for each visit

- Reports generated instantly with one-click Excel export

- PWA enables offline access and home screen installation

## 5. AI Integration & Insights

AI Capabilities:

- Visit Analysis: Summarizes key takeaways from discussions

- Action Item Generation: Creates specific, prioritized follow-up tasks

- Strategic Recommendations: Provides next steps based on sales stage

- Risk Identification: Flags potential issues in deals

- Manager Insights: Offers coaching suggestions and performance insights

Processing Rules:

- AI analyzes visit data after submission

- Provides insights in structured format (key takeaways, next steps, risks, opportunities)

- Action items categorized by priority (High/Medium/Low) and type

- All AI suggestions can be reviewed and edited by users

## 6. Outputs & Analytics

For Salespersons:

- Personal Dashboard: Visit statistics, pending actions, expense summary

- Visit Reports: Detailed view of all visits with filtering/search

- AI Insights: Strategic guidance for each visit

- Action Items: Trackable follow-ups with completion status

- Export: Excel reports with all visit data

For Managers:

- Team Dashboard: Overall performance metrics, team statistics

- Stage Analysis: Sales pipeline status across stages

- Performance Tracking: Top performers, visit frequency, budget analysis

- Expense Monitoring: Team expense trends and patterns

- Company Insights: Most visited clients, relationship depth

- AI Recommendations: Team-level strategic suggestions

## 7. Non‑Functional & Security

- Performance:

  - Dashboard loads in under 2 seconds

  - Visit form submission under 3 seconds

  - AI insights generation within 5-10 seconds

  - Works seamlessly on mobile devices

- Security & Privacy:

  - Role-based access control

  - Data encrypted in transit and at rest (Firebase)

  - No sensitive data stored unencrypted

  - Individual user data isolation

  - GDPR-compliant data handling

- Availability & Reliability:

  - Progressive Web App for offline capability

  - Automatic data sync when online

  - Regular automatic backups

## 8. Roles & RACI

| Role | Responsibility | R | A | C | I |
| --- | --- | --- | --- | --- | --- |
| Sales Team Members | Log visits, track action items, review AI insights | R |  |  |  |
| Managers | Team oversight, coaching, performance review | R | A | C |  |
| Harpinder Singh | Development, maintenance, support, deployment | R |  |  | C |
| Sales Operations | Process adherence, data quality |  |  | R |  |

R: Responsible, A: Accountable, C: Consulted, I: Informed

## 9. Deployment & Access

Platform: https://salessynapse.vercel.app

Environments:

- Production: Live environment for all users

- Development: Testing/staging (separate URL)

Installation (PWA):

- iOS Safari: Share → Add to Home Screen

- Android Chrome: Menu → Add to Home Screen

Access Credentials:

- Individual credentials provided via email

- First login requires password reset

- Role-based permissions automatically assigned

## 10. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI Service Downtime | Insights unavailable | Fallback to basic templates, manual entry option |
| User adoption resistance | Low usage | Training sessions, phased rollout, champion users |
| Data entry quality | Inaccurate analytics | Form validation, mandatory fields, regular audits |
| Export format changes | Reporting issues | Standard Excel template, backward compatibility |

## 11. Acceptance Criteria

- App accepts visit data through structured forms with validation

- AI generates relevant insights within 10 seconds of submission

- Dashboard displays real-time statistics and metrics

- Excel export includes all visit data in organized format

- Offline mode allows data entry without internet

- Manager view shows team performance metrics

- Role-based access controls work correctly

## 12. Change Control & Support

- Contact: Harpinder Singh (RV Solutions) – Harpinder.singh@rvsolutions.in

## 13. Sign‑off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Harpinder Singh | Owner / Developer |  | 25‑Dec‑2025 |
| Ms. Supriya Jain | Industrial Automation Head |  | 25-Dec-2025 |
| Sales Team Representative | End Users |  | 25-Dec-2025 |